QUALIFI

Product Roadmap, Design System &

Go-to-Market Strategy

A comprehensive guide for shipping Qualifi to businesses worldwide

| 12 Prioritised features | 6+ UI / UX upgrades | $1.2B Addressable market |
| --- | --- | --- |

Version 1.0  ·  2026  ·  Confidential

# Executive Summary

Qualifi is an AI-powered resume screening platform built on Claude (claude-sonnet-4-6). It turns an unstructured pile of CVs into structured, scored, actionable hiring verdicts in seconds. This document outlines every strategic decision needed to grow Qualifi from a functional internal tool into a globally sellable SaaS product.

What this document covers - Section 1 — Immediate UI/UX fixes to apply before adding new features - Section 2 — Design system and theme: the visual foundation for all future work - Section 3 — New features in priority order, each with full spec and UX guidelines - Section 4 — Admin panel: full scope and build order - Section 5 — Marketing potential, pricing, and go-to-market strategy

# Section 1: Immediate UI / UX Fixes

These are changes that should be made to the existing app before building any new features. They cost relatively little engineering time but have a large effect on first impressions — especially important when selling to businesses. Ship all of these before opening a single new feature branch.

## 1.1  Streaming Analysis Experience

The current flow is: upload → spinner → result. This is the single biggest UX regression in the product. A 10-second blank wait feels broken. Replace it with a live streaming reveal.

User uploads CV │ ▼ [ Streaming starts immediately ] │ ├──▶ Score ring fills from 0 → final score (animated arc) ├──▶ "Extracting candidate info..." → name/email appear ├──▶ Skills appear one by one as chips ├──▶ Strengths text streams in line by line ├──▶ Gaps + Red flags reveal └──▶ Verdict badge drops in with a subtle fade

Implementation: switch the Claude call in analyze.ts to streaming mode. Parse the partial JSON as it arrives using a streaming JSON parser (e.g. jsonparse or oboe). Push each completed field to the client via a ReadableStream server action. On the client, update React state field by field.

- Why: transforms a passive wait into an active, satisfying experience

- Why: gives users instant feedback that the system is working

- Why: the score reveal is a dramatic UX moment — make it feel like a reveal, not a page reload

## 1.2  Empty States

Every empty state in the app (no jobs, no candidates, fresh account) must have an illustrated empty state with a single, direct CTA. Currently they show blank white boxes which feel like bugs.

| Screen | Empty state message | CTA |
| --- | --- | --- |
| Jobs list | No open roles yet. Post your first job to start screening candidates. | Create job opening |
| Candidates dashboard | No candidates yet. Upload your first resume to see the analysis. | Upload resume |
| Comparison view | Select 2–5 candidates from the dashboard to compare them here. | Go to dashboard |
| Search results | No candidates match your filters. Try adjusting the score range or verdict filter. | Clear filters |

## 1.3  Candidate Detail Page — Split Layout

Redesign the candidate detail page as a two-panel split view. Currently everything is stacked vertically which makes it hard to scan. The split layout is the single biggest upgrade to the reading experience.

┌─────────────────────────────┬──────────────────────────────┐ │ LEFT PANEL (50%) │ RIGHT PANEL (50%) │ │ PDF / DOCX preview │ Sticky verdict header │ │ (embedded viewer or │ ─────────────────────────── │ │ extracted text display) │ Score ring + breakdown bars │ │ │ ─────────────────────────── │ │ Scrollable │ Tabs: │ │ │ • Overview │ │ │ • Skills & gaps │ │ │ • Red flags │ │ │ • Interview kit │ │ │ ─────────────────────────── │ │ │ Action bar: Shortlist / │ │ │ Reject / Email / Back │ └─────────────────────────────┴──────────────────────────────┘

- The right panel header (verdict + score) is sticky — it stays visible as you scroll the analysis

- On mobile: the split collapses to a single column with the analysis panel first, CV below

- Add a "Back to all candidates" breadcrumb at the very top of the page

## 1.4  Dashboard Table Upgrades

The candidates table needs four specific improvements before anything else is added on top of it.

- Add a score bar column — a small inline progress bar next to the numeric score. Much faster to scan 40 candidates visually than to read 40 numbers.

- Add column sorting — click any column header to sort ascending/descending. Score, name, date uploaded, verdict.

- Add a verdict filter bar above the table — three pill buttons: All / Shortlist / Pending / Reject. One click to filter. Much faster than a dropdown.

- Add row hover state — when you hover a row, show a mini action bar on the right: View, Email, Quick-reject. Keeps the table clean but makes actions fast.

- Add checkbox column for bulk selection — required for comparison view and bulk email. Shows "X selected" in a floating bottom bar when items are checked.

## 1.5  Navigation & Information Architecture

The current nav needs a structural fix before adding new pages. Define this IA now so every new feature lands in the right place.

Sidebar navigation (desktop) / Bottom nav (mobile) ▸ Dashboard (current) — candidate list per job ▸ Jobs (current) — all open roles ▸ Compare (new) — /dashboard/compare?ids=... ▸ Analytics (new) — funnel + scoring charts ────────────────────────────────────────────── ▸ Admin (new) — roles, team, billing ▸ Settings (new) — profile, preferences

- Add a persistent left sidebar on desktop (240px wide). Currently there is no consistent nav chrome.

- The sidebar should show the current job name at the top when inside a job context.

- Active state: bold label + left accent border in blue. Inactive: muted text, no border.

## 1.6  Loading Skeletons

Replace all loading spinners with skeleton screens that match the shape of the actual content. A skeleton that looks like the table you are about to see is far less jarring than a generic spinner.

- Candidate table skeleton: 6 rows of shimmer, each with the same column widths as the real table

- Candidate detail skeleton: two-panel skeleton matching the split layout

- Score ring skeleton: a gray circle in the same position as the real ring

- Use CSS animation (background shimmer) — no heavy libraries needed

## 1.7  Keyboard Shortcuts

Power users (recruiters doing 50+ screens a day) will expect keyboard navigation. Implement these before launch.

| Shortcut | Action |
| --- | --- |
| ⌘K / Ctrl+K | Open command palette (jump to any job, candidate, or action) |
| S | Shortlist focused candidate |
| R | Reject focused candidate |
| E | Open email drawer for focused candidate |
| ↑ / ↓ | Navigate between candidates in the table |
| Enter | Open candidate detail |
| Esc | Close drawer / modal / go back |
| / | Focus search box |

## 1.8  Error Handling & Feedback

Every user action needs clear feedback. Audit every async operation and add proper error states.

- Upload failure: inline error inside the upload zone with the specific reason (file too large, unsupported format, parse error)

- Analysis failure: inline error on the candidate row with a "Retry" button. Never silently fail.

- Network errors: toast notification (Sonner already installed) with a retry action

- Verdict change: optimistic update + subtle toast confirmation. The UI should feel instant.

- Email sent: toast with the candidate name "Email sent to Arjun Rao"

# Section 2: Design System & Visual Theme

This section defines the complete visual language for Qualifi. Every new feature, every new page, and every new component must be built using this system. Consistency is what separates a tool from a product.

## 2.1  Brand Personality

Qualifi sits at the intersection of professional trust and intelligent efficiency. The visual language should feel like a Bloomberg terminal crossed with a modern SaaS dashboard — data-dense but never cluttered, confident but never cold.

Four design principles - Clarity first — every pixel either communicates information or creates breathing room. No decoration. - Speed signals confidence — fast skeleton loads, instant optimistic updates, streaming reveals. The UI should feel faster than the user expects. - Data deserves space — scores, verdicts, and skill tags are the product. Give them room. Never crowd them. - Professional warmth — not sterile enterprise. Use human names, direct language, and subtle colour to convey meaning, not status.

## 2.2  Colour Palette

The palette is anchored on a professional deep blue primary with semantic colours for verdicts and states. All colours pass WCAG AA contrast on white backgrounds.

| Token | Hex | Usage | Where |
| --- | --- | --- | --- |
| --primary | #1565C0 | Brand / CTA | Buttons, links, active nav, score rings above 70 |
| --primary-light | #E3F0FF | Tint | Selected rows, active states, info boxes |
| --success | #2E7D32 | Shortlist | Shortlist badge, score ring 70+, matched skills |
| --success-light | #E8F5E9 | Tint | Shortlist row background, skill match chips |
| --warning | #E65100 | Pending | Pending badge, score ring 50–69 |
| --warning-light | #FFF3E0 | Tint | Pending row background |
| --danger | #C62828 | Reject | Reject badge, red flags, score ring below 50, gaps |
| --danger-light | #FFEBEE | Tint | Rejected row background, flag chips |
| --neutral | #424242 | Body text | All body copy, labels, secondary text |
| --surface | #F9FAFB | Page bg | Page background (current Cloud White — keep) |
| --border | #E0E0E0 | Dividers | All borders, table lines, card edges |

## 2.3  Typography

Use Inter as the primary typeface (loaded via next/font). It is highly legible at small sizes and renders well across all operating systems — critical for an international product.

| Style | Size | Weight | Use for |
| --- | --- | --- | --- |
| Page title | 24px | 700 | H1: job name, page headings |
| Section heading | 18px | 600 | H2: dashboard sections, drawer titles |
| Card heading | 15px | 600 | Candidate name, job title in cards |
| Body | 14px | 400 | Descriptions, analysis text, labels |
| Caption / meta | 12px | 400 | Dates, email, secondary info |
| Badge / chip | 11px | 500 | Verdict pills, skill tags, status labels |
| Score number | 28px | 700 | Inside score ring, large stat numbers |
| Mono / code | 13px | 400 (mono) | Keyboard shortcut hints, technical tokens |

## 2.4  Spacing & Layout

All spacing uses a base-4 grid. This prevents the random pixel gaps that make apps feel unprofessional.

- Base unit: 4px. All margins, padding, and gaps are multiples of 4.

- Component internal padding: 12px (sm), 16px (md), 24px (lg)

- Card padding: always 20px

- Section gap (between major page regions): 32px

- Page max-width: 1280px, centred

- Sidebar width: 240px (desktop), 0 (mobile — bottom nav instead)

- Content area: 100% of remaining space after sidebar

## 2.5  Component Specifications

### Score Ring

The score ring is the most recognisable element in Qualifi. Use it consistently everywhere a score appears.

- SVG circle, radius 20px, stroke width 4px

- Background track: --border colour

- Fill arc: --success (70+), --warning (50–69), --danger (<50)

- Score number centred inside: 28px bold

- Sizes: sm (40px diameter — table rows), md (60px — candidate cards), lg (80px — detail page header)

- Animation: on mount, arc animates from 0 to final value over 600ms ease-out

### Verdict Badge

Three states, consistent across every screen. Never use colour alone — always include the text label.

- SHORTLIST: green background (#E8F5E9), green text (#2E7D32), check icon

- PENDING: amber background (#FFF3E0), amber text (#E65100), clock icon

- REJECT: red background (#FFEBEE), red text (#C62828), x icon

- Size: 11px, 500 weight, 4px 10px padding, 999px border-radius (pill)

### Skill Chip

Three states used throughout the analysis view.

- Matched: green pill — background #E8F5E9, text #2E7D32

- Gap (missing): red pill — background #FFEBEE, text #C62828

- Neutral: gray pill — background #F5F5F5, text #424242, 0.5px border #E0E0E0

### Candidate Table Row

Each row contains: checkbox | avatar + name | role | score (ring sm + number) | verdict badge | experience level | date | actions (hover). Row height: 56px. Hover state: --primary-light background.

### Upload Zone

Dashed border (#1565C0, 2px dashed), rounded corners (12px), centered content. States: idle, drag-over (filled blue tint + solid border), uploading (progress bar inside), error (red border + error message), success (green border + filename).

# Section 3: New Features — Priority Order

All 12 features are ordered by a combination of user impact, revenue unlock potential, and engineering effort. Build them in this order. Do not skip ahead — each feature depends on the foundation laid by the previous ones.

| # | Feature | Effort | Impact |
| --- | --- | --- | --- |
| 1 | Candidate comparison view | 2–3 days | ★★★★★ |
| 2 | Pipeline / Kanban view | 4–5 days | ★★★★★ |
| 3 | Interview kit generator | 1–2 days | ★★★★★ |
| 4 | Bulk resume import (ZIP / CSV) | 2–3 days | ★★★★☆ |
| 5 | Analytics dashboard | 3–4 days | ★★★★☆ |
| 6 | JD template library | 1 day | ★★★☆☆ |
| 7 | Rubric / scoring customiser | 2–3 days | ★★★★☆ |
| 8 | Team collaboration + comments | 4–5 days | ★★★★★ |
| 9 | Candidate self-apply portal | 5–7 days | ★★★★★ |
| 10 | ATS integrations (Greenhouse/Lever) | 7–10 days | ★★★★★ |
| 11 | Bias audit layer | 4–5 days | ★★★★☆ |
| 12 | LinkedIn screener Chrome extension | 5–7 days | ★★★★☆ |

## Feature 1: Candidate Comparison View

| WHY | Recruiters constantly need to choose between 2–4 shortlisted candidates. Right now they open multiple browser tabs. A purpose-built comparison view is the single most-requested feature in every ATS user survey. |
| --- | --- |

### User flow

Dashboard table │ ▼ (user checks 2–5 candidate rows) Floating selection bar appears at bottom "3 selected [Compare] [Email all] [Clear]" │ ▼ (click Compare) Route: /dashboard/compare?ids=a,b,c&job=xyz │ ├── Fetch candidates by IDs from Supabase (single query) ├── Parse analysisResult JSON client-side └── Render comparison columns

### Layout specification

The page uses a fixed left label column (180px) and N equal-width candidate columns. For 3 candidates on a 1280px wide page: 180px labels + 3 × 350px columns = 1230px.

┌──────────────┬──────────────┬──────────────┬──────────────┐ │ (labels) │ Arjun Rao │ Priya Shah │ Karan Mehta │ │ │ ★ Top pick │ │ │ ├──────────────┼──────────────┼──────────────┼──────────────┤ │ Score │ 87 ● │ 69 ◐ │ 67 ◐ │ ├──────────────┼──────────────┼──────────────┼──────────────┤ │ Verdict │ SHORTLIST │ PENDING │ PENDING │ ├──────────────┼──────────────┼──────────────┼──────────────┤ │ Technical │ ████████ 92 │ ██████░░ 74 │ ██████░░ 70 │ │ Experience │ ███████░ 85 │ ██████░░ 65 │ ███████░ 78 │ │ Culture fit │ ███████░ 80 │ ██████░░ 70 │ █████░░░ 52 │ ├──────────────┼──────────────┼──────────────┼──────────────┤ │ Matched │ React ✓ │ React ✓ │ React ✓ │ │ skills │ Next.js ✓ │ TypeScript ✓ │ Next.js ✓ │ │ │ TypeScript ✓ │ Next.js – │ TypeScript ✗ │ ├──────────────┼──────────────┼──────────────┼──────────────┤ │ Gaps │ Playwright │ App Router │ TypeScript │ │ │ │ SSR / SSG │ App Router │ ├──────────────┼──────────────┼──────────────┼──────────────┤ │ Red flags │ (none) │ No App Router│ 4 jobs/3 yrs │ └──────────────┴──────────────┴──────────────┴──────────────┘

### Interactions

- Top pick badge: automatically applied to the highest-scoring candidate. If tied on score, use technical dimension.

- Highlight differences toggle: turns on diff mode. Skills that not all candidates share get an amber highlight. Skills all share stay neutral. This makes the decision-relevant information jump out.

- Section toggles: the toolbar above the grid has pills — Overview / Skills / Scores / Flags / Interview kit. Toggling one collapses/expands that section across all columns simultaneously.

- Column actions: each column header has a small action menu — Shortlist, Reject, Email, Remove from comparison.

- Decision summary bar: pinned at the bottom, AI-generated one-line summary: "Arjun Rao scores highest across all dimensions. Consider Priya Shah if App Router can be trained." Clicking "Generate interview kit" opens a modal with structured questions per candidate.

- Max 5 candidates. Enforce on the dashboard checkbox — once 5 are selected, remaining checkboxes become disabled with a tooltip.

### Technical implementation notes

- Route: /dashboard/compare?ids=a,b,c&job=xyz — shareable URL, works with Back button

- Data: single Supabase query — .select(*).in("id", ids). No extra Claude calls.

- Top pick logic: sort by score desc, tag index 0 as isTopPick

- Diff logic: find skills where count(hasSkill) > 0 && count(hasSkill) < candidates.length

## Feature 2: Pipeline / Kanban View

| WHY | A screener without a pipeline is only half a product. Once candidates are shortlisted, teams need to track them through stages. This is what makes Qualifi a system of record rather than a one-off tool — and it dramatically increases retention. |
| --- | --- |

### User flow

Jobs list → select a job → Pipeline view (new tab alongside Dashboard) ┌──────────────┬──────────────┬──────────────┬──────────────┐ │ SCREENED │ PHONE SCREEN │ TECHNICAL │ OFFER │ │ (12) │ (5) │ (3) │ (1) │ ├──────────────┼──────────────┼──────────────┼──────────────┤ │ [Card] │ [Card] │ [Card] │ [Card] │ │ [Card] │ [Card] │ [Card] │ │ │ [Card] │ [Card] │ [Card] │ │ │ + Add │ │ │ │ └──────────────┴──────────────┴──────────────┴──────────────┘

### Candidate card in pipeline

- Avatar circle (initials) + name (15px bold)

- Score ring (sm, 40px) in top-right of card

- Experience level badge (Junior / Mid / Senior)

- One key matched skill chip

- One key gap chip (if any)

- Days in current stage (e.g. "In phone screen 3d")

- Hover: show quick actions — Move forward, Reject, Email

### Interactions

- Drag and drop between columns to move a candidate to the next stage. Uses @dnd-kit/core for accessible drag-and-drop.

- Stage columns are configurable — admins can rename, add, or remove stages from the admin panel.

- Automated stage transitions: when a candidate is shortlisted from the screening dashboard, they appear automatically in the SCREENED column.

- Column count badge updates in real-time as cards are moved.

- Clicking a card opens a slide-over panel with the full candidate detail (same analysis view) without leaving the pipeline.

- Filter bar above the Kanban: filter by score range, experience level, or assigned recruiter.

### Database changes needed

- Add pipeline_stage column (text) to candidates table — default value: "screened"

- Add stage_updated_at timestamp for tracking time-in-stage

- Add assigned_to (user_id FK) for recruiter assignment

## Feature 3: Interview Kit Generator

| WHY | After shortlisting, the natural next question is "what do I ask this person?" Claude already has everything it needs — the gaps, red flags, experience level, and focus areas. This feature costs 1–2 days to build but has enormous perceived value and is a clear paid-tier differentiator. |
| --- | --- |

### User flow

Candidate detail page OR Comparison view │ ▼ (click "Generate interview kit") Modal opens with 3 sections: │ ├── Technical questions (5–7) — targeted at gaps & claimed skills ├── Behavioural questions (3–4) — targeted at red flags └── Culture / soft-skill questions (2–3) — from cultureFitIndicators │ ▼ (click "Copy" or "Export PDF") Kit copied to clipboard / downloaded as PDF

### Claude prompt strategy

The prompt to Claude for generating the interview kit uses the existing analysis JSON — no re-reading the resume needed. Feed it: candidate name, role, score, gaps array, redFlags array, interviewFocusAreas array, and cultureFitIndicators array. Ask for structured JSON back: { technical: Question[], behavioural: Question[], culture: Question[] } where Question = { question: string, rationale: string, whatGoodLooksLike: string }.

### UI specification

- Modal: 720px wide, scrollable body

- Each question card: question text (bold 15px) + rationale (muted 13px) + "What good looks like" expandable section

- Section header with count: "Technical questions (6)"

- Top-right: Copy all / Export PDF / Close

- Questions are editable inline — click to edit before copying

- Regenerate button: re-runs the Claude call with a different temperature for fresh questions

## Feature 4: Bulk Resume Import

| WHY | Clients who receive 100+ applications from a job board receive them as a ZIP file of PDFs. Currently they would have to upload one by one. Bulk import is a prerequisite for any serious hiring volume. |
| --- | --- |

### User flow

Dashboard → Upload button → modal opens │ ├── Option A: Drop a ZIP file containing PDFs/DOCXs └── Option B: Upload multiple files at once (browser multi-select) │ ▼ File list preview: filename, file size, format icon "Analyse 14 resumes" button │ ▼ Processing queue UI: [ ] Arjun_Rao.pdf ▶ Analysing... Score: 87 SHORTLIST ✓ [ ] Priya_Shah.docx ▶ Queued [ ] Karan_Mehta.pdf ▶ Queued │ ▼ All done — "View all candidates" CTA

### Implementation notes

- ZIP processing: use the JSZip library. Extract each file, identify PDF/DOCX by extension, discard others.

- Queue processing: run analyses sequentially (not in parallel) to avoid rate-limit issues on the Anthropic API. Show a progress counter "4 of 14 complete".

- Error handling: if one resume fails to parse, mark it as error in the queue and continue. Never halt the whole batch.

- Each analysis is a separate Supabase insert — partial completion is fine.

## Feature 5: Analytics Dashboard

| WHY | Data is what justifies a subscription renewal. If a hiring manager can show their team "we screened 340 candidates this quarter, shortlisted 28, hired 4 — 14% shortlist rate, average score 71" they feel the value of Qualifi concretely. This turns the product from a tool into a reporting asset. |
| --- | --- |

### Key metrics to show

- Total screened / shortlisted / rejected / pending — this month vs last month

- Average score per role — are your rubrics calibrated right?

- Shortlist rate per role — if React dev shortlist rate is 3%, the rubric may be too strict

- Score distribution histogram — are candidates clustering around 60–70?

- Time to screen trend — are you getting faster?

- Recruiter activity — who screened how many this month (for team plans)

### Chart types

- Funnel chart: screened → shortlisted → interviewed → hired (if pipeline is enabled)

- Bar chart: avg score per role

- Line chart: candidates screened per week over 12 weeks

- Donut chart: verdict breakdown (Shortlist / Pending / Reject) %

### Implementation notes

- All data is already in Supabase — these are just aggregation queries. No new storage needed.

- Use Recharts (already in the Next.js ecosystem) for charts.

- Date range filter: This week / This month / Last 3 months / Custom range

- Export to CSV button — generates a flat CSV of all candidates with all fields for the selected date range

## Feature 6: JD Template Library

| WHY | Most recruiters start a new job posting from scratch every time. A library of well-written JD starters for each of the 6 supported roles eliminates this friction and also ensures the JD fed to Claude is high quality, which directly improves analysis quality. |
| --- | --- |

### What to include

- One detailed JD template per supported role: .NET Developer, React / Next.js Developer, React Native Developer, QA / Automation Engineer, Manual Tester, Software Engineer (generic)

- Each template includes: role overview, responsibilities (8–10 bullets), required skills (5–7 must-haves), preferred skills (3–5 nice-to-haves), and experience range

- When a user creates a new job, offer a "Start from template" modal before the blank text editor

- Templates are editable — the user sees the template text in the JD editor and can customise before saving

### Admin panel extension

- In the admin panel, workspace admins can add custom templates for roles not in the default list

- Templates can be marked as "company default" so new jobs always start from the company-approved version

## Feature 7: Rubric / Scoring Customiser

| WHY | One of the most common objections from enterprise clients is "your scores do not reflect our priorities." A rubric editor with adjustable dimension weights and configurable thresholds addresses this directly and removes the most common reason for churn. |
| --- | --- |

### What can be customised

- Verdict thresholds: the score cutoffs for SHORTLIST (default 70) and REJECT (default 50). Sliders with live preview.

- Dimension weights: sliders for Technical skills, Years of experience, Education, Culture fit. Must sum to 100%. Show a warning if they do not.

- Must-have skills: a checklist of skills for the role. Missing any = immediate REJECT regardless of score.

- Auto-reject rules: simple rule builder — "If experience < 2 years → REJECT", "If no degree mentioned → flag for review". These run before Claude to save API cost on obvious mismatches.

### UX for the sliders

The sliders use a constrained multi-slider approach where all four dimensions sum to 100. When you drag one slider up, the others proportionally decrease. Show live recalculation of example verdicts as you adjust.

Technical skills [████████░░░░░░░░] 50% ← drag to adjust Years experience [████░░░░░░░░░░░░] 25% Education [██░░░░░░░░░░░░░░] 12% Culture fit [██░░░░░░░░░░░░░░] 13% 100% total Example: A score of 75 with weights above would become... [live recalculated preview shows sample candidate cards shifting verdict]

## Feature 8: Team Collaboration & Comments

| WHY | Hiring is never a solo decision. A tech lead needs to leave notes for a recruiter. Two interviewers need to compare impressions on the same candidate profile. Without collaboration, Qualifi can only be used by one person per role — which limits seat count and ACV. |
| --- | --- |

### Core interactions

- Comments thread on each candidate profile: @mention team members, reply inline, resolve threads

- Activity feed per candidate: "Priya Shah moved to Technical round by Rohan · 2h ago"

- Verdict override: any team member can override the AI verdict with their own, with a required reason note. The AI verdict remains visible as "AI: SHORTLIST | Human: PENDING"

- Assignment: assign a candidate to a specific recruiter or interviewer. They get an email notification.

- @mention notifications: when you are mentioned in a comment, you get an in-app notification and an email

### Database schema additions

- comments table: id, candidate_id, user_id, body, created_at, resolved_at, parent_id (for replies)

- mentions table: id, comment_id, mentioned_user_id

- candidate_activity table: id, candidate_id, user_id, action_type, payload (JSON), created_at

- human_verdict column on candidates: text, nullable, plus human_verdict_reason and human_verdict_by

## Feature 9: Candidate Self-Apply Portal

| WHY | This is the feature that transforms Qualifi from a back-office tool into a public-facing product. A shareable job page where candidates upload their own CVs removes the recruiter from the intake step entirely and opens up self-serve hiring workflows. |
| --- | --- |

### User flow

Admin creates job → toggles "Enable public portal" → gets shareable URL URL: qualifi.app/apply/acme-corp/senior-react-developer │ ▼ (candidate visits URL) Public apply page: - Company logo (from branding settings) - Role title + description - Simple form: Name, Email, Upload CV (PDF/DOCX) - Submit button │ ▼ (candidate submits) Qualifi analyses CV automatically Candidate gets: "Thank you — we will be in touch within X days" Recruiter gets: email notification + candidate appears in dashboard

### Security considerations

- Rate limit submissions per IP to prevent abuse (max 5 per hour per IP)

- File size limit: 10MB. File type validation: PDF and DOCX only.

- No authentication required for the candidate — the job URL is the access token

- GDPR: include a consent checkbox "I agree to my data being processed for this application" — required before the app can be sold in Europe

- Auto-delete submitted CVs after 90 days (configurable in admin) to comply with data minimisation requirements

## Feature 10: ATS Integrations

| WHY | Most companies already have an ATS (Greenhouse, Lever, Workday, Recruitee). They will not replace it for Qualifi. But they will pay for Qualifi to sit alongside it if it can push verdicts and scores back into their existing system. ATS integration is the difference between a tool and an enterprise contract. |
| --- | --- |

### Integration architecture

Approach A: Webhook-based (recommended for v1) Qualifi → POST verdict JSON to client-configured webhook URL Client ATS webhook handler → updates their candidate record Approach B: Native API integration (v2) Greenhouse: Harvest API — pull candidates, push scorecard Lever: Data API — pull postings + candidates, push notes Workday: SOAP/REST — complex, tackle last

### What to sync

- Pull: candidate name, email, resume file from ATS → analyse in Qualifi → push back score, verdict, gaps, strengths as a structured scorecard note

- Push: verdict (SHORTLIST/REJECT/PENDING), score (0–100), summary text, interview focus areas

- Trigger: on analysis completion, automatically push to connected ATS

## Feature 11: Bias Audit Layer

| LEGAL NOTE | This feature is not optional for enterprise sales. The EU AI Act (in force 2024) classifies AI hiring tools as high-risk. EEOC guidelines in the US require that automated screening tools do not produce disparate impact by protected characteristics. You need a bias audit story before any enterprise contract. |
| --- | --- |

### What to implement

- Anonymisation mode: strip name, email, and phone before sending to Claude. Score the CV on skills and experience only. Then reveal identity. This is the simplest and most effective bias mitigation.

- Score consistency monitoring: track whether score variance correlates with any detectable patterns in the data (e.g. university tier, graduation year). Flag in admin if variance exceeds threshold.

- Audit log: every analysis is logged with timestamp, role, score, verdict. Admins can export this log for compliance review.

- Bias report: a monthly admin report showing score distribution. If scores cluster differently by any extractable demographic signal, surface it.

## Feature 12: LinkedIn Screener Chrome Extension

| WHY | Recruiters spend 40–60% of their sourcing time on LinkedIn. A one-click screener directly on LinkedIn profiles is a massive workflow unlock and a highly visible acquisition channel — every recruiter who sees a colleague using it wants it. |
| --- | --- |

### How it works

Recruiter visits a LinkedIn profile │ ▼ Qualifi Chrome extension icon in browser toolbar Click icon → side panel opens │ ▼ Extension reads visible profile text (name, headline, experience, skills) Sends to Qualifi API (user authenticated via stored token) │ ▼ Qualifi analyses as if it were a resume Returns: score, verdict, matched skills, gaps │ ▼ Panel shows result — "Save to job" button adds candidate to Qualifi

# Section 4: Admin Panel — Full Scope

The admin panel is what transforms Qualifi from a single-user tool into a multi-tenant SaaS product that can be sold to businesses. It has two distinct audiences: you (the platform super-admin) and your clients (workspace admins).

## 4.1  Multi-tenant Architecture

Before building any admin UI, the database schema must be updated to support workspaces. Every table that is currently user-scoped needs to become workspace-scoped.

Current schema: Target schema: users organizations / workspaces └── jobs (user_id FK) ├── id, name, logo_url, plan └── candidates ├── slug (for portal URLs) (job_id, user_id) └── settings (JSON) workspace_members ├── workspace_id FK ├── user_id FK └── role (admin/recruiter/viewer) jobs ├── workspace_id FK ← ADD THIS └── ... (existing fields) candidates ├── workspace_id FK ← ADD THIS └── ... (existing fields)

## 4.2  Admin Panel Navigation

Admin panel: /admin (workspace admins) — protected by role check Sidebar: ▸ Overview — workspace stats, usage, recent activity ▸ Roles — create/edit/disable role profiles ▸ Rubrics — scoring weights and verdict thresholds ▸ Team — invite members, assign roles, remove users ▸ Branding — logo, colours, email signature ▸ Billing — current plan, usage, upgrade/downgrade ▸ Integrations — ATS webhooks, API keys ▸ Compliance — audit log, data retention, GDPR settings

## 4.3  Role Editor (Build First)

This is the most important admin feature. It replaces the hardcoded ROLE_CONFIGS in constants/roles.ts with a database-driven configuration that each workspace can customise.

### Role editor fields

- Role name (text) — displayed in the job creation dropdown

- Short key (text, no spaces) — used internally, e.g. "dotnet", "react-nextjs"

- Persona description (textarea) — the evaluator persona fed to Claude: "You are a senior .NET architect evaluating a candidate..."

- Must-have skills (tag input) — adding a tag makes it a hard requirement. Missing any = immediate REJECT flag.

- Nice-to-have skills (tag input) — weighted positively but not required

- Evaluation criteria (textarea) — free-form criteria appended to the prompt

- Active toggle — enable/disable this role for all jobs in the workspace

### UX notes

- Show a live prompt preview panel on the right side of the editor — as you type in the criteria field, the assembled Claude prompt updates in real-time

- Add a "Test this role" button — upload a sample resume and see the output using the current configuration

- Role cards on the main roles list show: name, active badge, number of jobs using it, avg score of candidates screened with it

## 4.4  Team Management

### Invite flow

Admin → Team → Invite member Enter email + select role (Admin / Recruiter / Viewer) → Supabase sends invite email → User clicks link → account created → lands in workspace Roles: Admin — full access including admin panel Recruiter — can upload, screen, email candidates. No admin panel. Viewer — read-only. Can view analyses but not take actions.

## 4.5  Billing & Usage

### Plan tiers (recommended)

| Feature | Free | Pro ($49/mo) | Team ($149/mo) |
| --- | --- | --- | --- |
| Screens / month | 20 | 200 | Unlimited |
| Seats | 1 | 1 | 5 included |
| Roles | Default 6 | Editable | Editable + custom |
| Interview kits | ✗ | ✓ | ✓ |
| Bulk import | ✗ | ✓ | ✓ |
| Analytics | Basic | Full | Full + export |
| Pipeline view | ✗ | ✓ | ✓ |
| Candidate portal | ✗ | ✗ | ✓ |
| ATS integrations | ✗ | ✗ | ✓ |
| Branding / white-label | ✗ | ✗ | ✓ |
| Priority support | ✗ | Email | Email + Slack |

# Section 5: Market Potential & Go-to-Market

| $1.2B ATS global market (2024) | 18% CAGR through 2030 | $4.3B Projected market (2030) |
| --- | --- | --- |

## 5.1  Target Market Segments

### Primary: Recruiting agencies (place tech talent)

Recruiting agencies are the ideal first customer. They screen at volume (50–300 candidates per role), they are price-sensitive (cannot afford Greenhouse), and they live or die by candidate quality. A single agency doing 200 screens per month at the Pro tier is $588/year ARR. Sign 100 agencies = $58,800 ARR — achievable in year 1 with minimal marketing spend.

- Pain: inconsistent screening quality across recruiters

- Pain: no audit trail when a client asks "why did you send us this person?"

- Pain: email overload when sending rejection and shortlist notifications

- Qualifi answer: consistent rubric, structured audit trail, one-click bulk email

### Secondary: Engineering teams at startups (50–500 employees)

Tech leads at startups are often asked to "take a first pass" at CVs before interviews. This is deeply inefficient use of a senior engineer. Qualifi gives them back 4–8 hours per hiring round.

### Tertiary: Enterprise (after ATS integrations are live)

Enterprise requires ATS integration, SSO, compliance reporting, and white-labelling. Do not approach this segment until Features 10 and 11 are complete and you have a bias audit story.

## 5.2  Competitive Landscape

|  | Greenhouse / Lever | Keyword ATS | Qualifi |
| --- | --- | --- | --- |
| AI analysis depth | Basic / none | Keyword match only | Full structured analysis |
| Technical role configs | No | No | Yes (6 built-in + custom) |
| Interview kit | No | No | Yes (auto-generated) |
| Setup time | 2–4 weeks | 1–2 days | < 1 hour |
| Price | $6k–$25k/yr | $200–$800/yr | $588–$1,788/yr |
| Bias audit | Enterprise add-on | No | Built-in (roadmap) |

## 5.3  Go-to-Market Strategy

### Phase 1: Product–market fit (0–3 months)

- Target: 10 paying customers from recruiting agencies in India and South-East Asia

- Channel: direct outreach on LinkedIn to agency owners and tech leads. Share a live demo video showing a CV being screened in 10 seconds.

- Pricing: Pro plan only ($49/mo). No enterprise until features are complete.

- Feedback loop: weekly calls with first 10 customers. Build what they ask for first.

- Goal: $490/month MRR, at least 3 reference customers for case studies

### Phase 2: Growth (3–9 months)

- Target: 100 paying customers across India, UK, and Australia (English-first markets)

- Channel: Product Hunt launch, IndieHackers, LinkedIn content marketing (share screening insights / hiring tips)

- Add Team plan ($149/mo). Upsell existing Pro customers.

- Partner with 2–3 coding bootcamps or developer communities to offer Qualifi free for their hiring partners

- Goal: $8,000/month MRR

### Phase 3: Scale (9–24 months)

- ATS integrations live → begin enterprise outreach

- Launch white-label offering for large recruiting agencies

- Expand language support (Hindi, Spanish, German, Portuguese) for non-English markets

- Goal: $50,000/month MRR, first enterprise contracts

## 5.4  International Expansion Readiness

Qualifi is architecturally well-positioned for international markets. The following changes are required before launch in each region.

| Region | Requirements | Timeline |
| --- | --- | --- |
| India / APAC | English support ✓. Add GST invoicing. INR pricing option. | Ready now |
| UK / Australia | English support ✓. Add VAT invoicing. GDPR-compliant data processing agreement. | 1–2 weeks |
| EU (Germany, France) | GDPR DPA, EU AI Act compliance (bias audit required), German/French UI translation. | 3–4 months |
| US | EEOC compliance documentation, SOC 2 Type II audit (enterprise), USD pricing. | 4–6 months |

## 5.5  Revenue Projections

Conservative projections assuming no paid marketing spend — organic growth only through direct outreach and word of mouth.

| Milestone | Customers | MRR | ARR |
| --- | --- | --- | --- |
| Month 1 | 10 Pro | $490 | $5,880 |
| Month 3 | 30 Pro + 5 Team | $2,215 | $26,580 |
| Month 6 | 80 Pro + 20 Team | $6,920 | $83,040 |
| Month 9 | 150 Pro + 50 Team | $14,850 | $178,200 |
| Month 12 | 200 Pro + 100 Team | $24,800 | $297,600 |

## 5.6  Key Risks

- AI accuracy: if the model produces a bad verdict on a candidate, a client will blame Qualifi. Mitigate by always showing the reasoning (strengths, gaps, red flags) alongside the verdict so a human can sanity-check.

- Legal / compliance: EU AI Act and EEOC mean hiring AI is heavily scrutinised. Bias audit (Feature 11) is not optional for enterprise.

- Anthropic API cost: at scale, API costs can eat into margins. Mitigate by using Haiku for a fast pre-screen pass (filter obvious non-matches) and Sonnet only for serious candidates.

- Competition from incumbents: Greenhouse and Lever will add AI features. Differentiate by going deeper on technical roles and being faster to set up.

- Data security: resumes contain sensitive personal data. SOC 2 Type II is a hard requirement for US enterprise. Start the audit process early.

QUALIFI

Build it. Ship it. Hire better.

Next steps 1. Apply Section 1 UI fixes (1–2 weeks) 2. Establish Section 2 design tokens in the codebase (2 days) 3. Build Feature 1: Comparison view (2–3 days) 4. Build Admin Panel: Role editor (3–4 days) 5. First paying customer before Feature 5